Case Study Plan: Managing a Software Database for an Educational Institution

Sebastian Hester
U19357181

Introduction

	Higher education institutions rely on a wide variety of software applications to support teaching, learning, administration, cybersecurity, and research. Because colleges and universities often purchase software through different departments, it is important for the Information Technology (IT) department to maintain an accurate database that tracks software titles, developers, versions, licensing agreements, installation locations, and renewal dates. For this case study, I will serve as the project leader of a team responsible for developing a software-tracking database for a university similar to the University of South Florida. Following the six phases of project management outlined by Baars (2006), this implementation plan describes the activities, stakeholders, responsibilities, deliverables, and decision-making considerations required to successfully complete the project.

Initiation Phase

	According to Baars (2006), the initiation phase focuses on exploring the project idea, determining feasibility, and identifying stakeholders. During this phase, I would meet with university leadership, the IT department, software asset managers, and representatives from major academic departments to determine whether a centralized software-tracking database is needed.

	The project team would consist of a project manager, database analyst, database developer, systems administrator, cybersecurity specialist, and representatives from university departments. Stakeholders would include faculty, staff, department administrators, purchasing personnel, and IT leadership. The primary deliverable would be a project proposal that outlines the project's purpose, estimated budget, timeline, risks, and expected outcomes. A major decision during this phase would be defining the scope of the project. The database will track software inventory, license information, installation records, and department usage, but it will not initially include hardware inventory management. Establishing these boundaries early helps keep the project manageable.

Definition Phase

	The definition phase focuses on identifying and documenting all project requirements (Baars, 2006). During this stage, the project team would conduct interviews and workshops with stakeholders to gather detailed requirements.

The database must allow IT staff to:
• Track software titles, developers, and versions.
• Store licensing information and renewal dates.
• Identify which departments use specific software.
• Record installation dates and locations.
• Generate reports for software audits and compliance reviews.
• Restrict access based on user roles and permissions.

	The project manager would document functional requirements, operational requirements, and security requirements. The cybersecurity specialist would ensure compliance with university security policies and software licensing regulations. The primary deliverable would be a formal requirements document approved by university leadership and IT management. Because colleges often have many departments with different software needs, stakeholder involvement is especially important during this phase. Obtaining feedback from end users before development begins helps ensure that the final product meets institutional needs.

Design Phase

	During the design phase, the project team develops a blueprint showing how the database will function (Baars, 2006). The database analyst and developer would create entity-relationship diagrams, data flow diagrams, security models, and user interface mockups.

Key database tables would include:
• Software Information
• Software Developers
• License Agreements
• Departments
• Computers
• Installation Records
• User Accounts

	The cybersecurity specialist would design role-based access controls to ensure that only authorized personnel can modify records. The systems administrator would evaluate whether the database should be hosted on university servers or in a secure cloud environment. Deliverables for this phase would include database schema designs, interface prototypes, security plans, and testing specifications. University stakeholders would review and approve the design before the project moves forward.

Development Phase

	The development phase focuses on preparing everything necessary for implementation (Baars, 2006). During this stage, the team would finalize schedules, assign responsibilities, procure any required software tools, and prepare the development environment. The database developer would create the database structure and configure development servers. The systems administrator would prepare hosting resources. The project manager would develop a detailed implementation schedule using project management tools and establish milestones for testing and deployment. The team would also develop test plans that evaluate system functionality, performance, security, and usability. Deliverables would include the completed development environment, implementation schedule, risk management plan, and testing procedures.

Implementation Phase

	The implementation phase is where the database is built, tested, and deployed (Baars, 2006). The development team would create database tables, relationships, reports, forms, and security controls. Sample data would be imported to verify functionality.

Testing would occur in several stages:
• Unit testing to verify individual functions.
• Integration testing to ensure database components work together.
• Security testing to validate access controls.
• User acceptance testing with IT staff and department representatives.

	A pilot program would be conducted within selected departments before full deployment. Feedback gathered during the pilot would be used to correct errors and improve usability. Once testing is complete and requirements are satisfied, the system would be deployed across the institution. The primary deliverables would include the operational database, testing reports, user training materials, and deployment documentation.

Follow-Up Phase

	According to Baars (2006), the follow-up phase ensures the long-term success of the project after implementation. This phase would involve training IT personnel, creating user manuals, establishing maintenance procedures, and evaluating project outcomes. The systems administrator would monitor system performance and backups. The cybersecurity specialist would conduct periodic security reviews. The project manager would collect feedback from stakeholders and evaluate whether project goals were achieved.

Important performance metrics would include software license compliance rates, database accuracy, user satisfaction, and reductions in manual software tracking efforts. The project team would prepare a final project report documenting successes, challenges, lessons learned, and recommendations for future improvements. Because software inventories constantly change in higher education environments, ongoing maintenance and periodic updates will be critical to keeping the database accurate and useful.

Conclusion

	Developing a software-tracking database for a university requires careful planning and coordination among multiple stakeholders. By following the six project management phases identified by Baars (2006) initiation, definition, design, development, implementation, and follow-up, the project can be completed in a structured and organized manner. This approach helps ensure that requirements are clearly defined, risks are managed, stakeholders remain involved, and the final database successfully supports the university's software asset management needs. Through proper planning, testing, and ongoing maintenance, the institution will gain a reliable system that improves software tracking, compliance, and operational efficiency.

References

Baars, W. (2006). Project management handbook (Version 1.1). DANS – Data Archiving and Networked Services. https://textbookequity.org/Textbooks/Baars_book_project_management.pdf [1]